CET257 – ENTERPRISE PROJECT

Meeting Minutes Log

Team Number: 6    Team Name: Team Speed     Project: Lift_Right 3d training game

Week #: 2     Meeting Date: 24 July 2026

Attendance

| Team Member | Present / Absent | Reason (if absent) | Signature |
| --- | --- | --- | --- |
| Shilu Chuke | Present |  |  |
| Swikriti Bashyal | Present |  |  |
| Sparas Shrestha | Present |  |  |
| Namshu Hang Zhyedi Magar | Present |  |  |

Individual Updates

| Name | Achieved Activity This Week | Planned Activity for Next Week |
| --- | --- | --- |
| Shilu Chuke | Chased the client for a response and secured the team's first client meeting. Started drafting the Introduction document for A1, covering the project purpose and target users. | Hold the first client meeting and write up the meeting notes; continue coordinating A1 drafting. |
| Swikriti Bashyal | Drafted the PACT analysis (People, Activities, Context, Technology) for the project based on the warehouse training use case. | Begin early wireframe sketches for the login screen and in-game HUD. |
| Sparas Shrestha | Got a basic Three.js scene rendering in-browser (empty room, first-person camera) and confirmed the approach is viable on the team's laptops. | Start on the checkpoint/zone data structure that will drive the training sequence. |
| Namshu Hang Zhyedi Magar | Implemented initial WASD movement and pointer-lock mouse-look on top of Sparas's scene scaffold. | Add basic collision/boundaries so the player can't walk through walls, and block out the three zones (loading dock, warehouse floor, racking aisle). |

Project Progress This Week

The team drafted the first A1 documents (Introduction, PACT analysis) and got a working first-person movement scaffold running in the browser. Contact was re-established with the prospective client and a first meeting was scheduled.

Issues Encountered & Planned Response

| Issue / Blocker Encountered | Planned Response |
| --- | --- |
| None this week | Not applicable |

Next Steps Before Next Meeting

1. Hold first client meeting. 2. Draft the Requirements document (functional and non-functional). 3. Continue prototype scene work.

Confirmed accurate by

Name: Shilu Chuke     Signature: ________________     Date: 24 July 2026