CET257 – ENTERPRISE PROJECT

Meeting Minutes Log

Team Number: 6    Team Name: Team Speed     Project: Lift_Right 3d training game

Week #: 7     Meeting Date: 28 August 2026

Attendance

| Team Member | Present / Absent | Reason (if absent) | Signature |
| --- | --- | --- | --- |
| Shilu Chuke | Present |  |  |
| Swikriti Bashyal | Present |  |  |
| Sparas Shrestha | Present |  |  |
| Namshu Hang Zhyedi Magar | Present |  |  |

Individual Updates

| Name | Achieved Activity This Week | Planned Activity for Next Week |
| --- | --- | --- |
| Shilu Chuke | Finalised the presentation plan with per-speaker timings and ran the team through a first read-through of the running order. | Coordinate the full rehearsal and confirm the backup video/screenshot plan in case of live demo issues. |
| Swikriti Bashyal | Built the full presentation slide deck covering problem, solution, objectives, features, architecture, team and roadmap, using the finished branding. | Polish slide visuals and prepare the mock HUD graphics used in the deck. |
| Sparas Shrestha | Fixed the stand-down recovery bugs found last week and re-ran playtests to confirm the fix. | Do a final pass on data persistence to make sure stats survive across sessions reliably. |
| Namshu Hang Zhyedi Magar | Polished HUD visuals (radar, timer, step tracker) and smoothed camera movement based on playtest feedback. | Record a backup demo video of a full run in case the live prototype has issues on presentation day. |

Project Progress This Week

Presentation slide deck is complete and the presentation plan finalised with timings. Bugs found in the previous week's playtesting have been fixed. Prototype is stable and being prepared for rehearsal.

Issues Encountered & Planned Response

| Issue / Blocker Encountered | Planned Response |
| --- | --- |
| None this week | Not applicable |

Next Steps Before Next Meeting

1. Full team rehearsal of the 20-minute presentation. 2. Record backup demo video. 3. Final proofread of all A1-A6 documents before packaging.

Confirmed accurate by

Name: Shilu Chuke     Signature: ________________     Date: 28 August 2026