CET257 – ENTERPRISE PROJECT

Meeting Minutes Log

Team Number: 6   Team Name: Team Speed     Project: Lift_Right 3d training game

Week #: 4     Meeting Date: 7 August 2026

Attendance

| Team Member | Present / Absent | Reason (if absent) | Signature |
| --- | --- | --- | --- |
| Shilu Chuke | Present |  |  |
| Swikriti Bashyal | Present |  |  |
| Sparas Shrestha | Present |  |  |
| Namshu Hang Zhyedi Magar | Present |  |  |

Individual Updates

| Name | Achieved Activity This Week | Planned Activity for Next Week |
| --- | --- | --- |
| Shilu Chuke | Completed the first draft of the Gantt chart / initial project plan across all A-tasks. Reviewed A1 documents as a team and consolidated feedback. | Schedule the second client meeting to demo early progress and gather further feedback. |
| Swikriti Bashyal | Completed the Use Case diagram and Flowchart/DFD for A1, and wrote the accompanying System Requirement Analysis explanations. | Start the zero-budget marketing strategy and initial branding direction for A6. |
| Sparas Shrestha | Implemented the scoring engine: points awarded for correct checkpoint answers, penalty applied for incorrect ones, running total shown on the HUD. | Build account creation/login and connect it to per-worker attempt tracking. |
| Namshu Hang Zhyedi Magar | Added the quiz UI that appears at each checkpoint and wrote the first three checkpoints' safety content (route-checking, load assessment, stance). | Write the remaining three checkpoints' content and wire up the load-handling method choice (manual/team/trolley). |

Project Progress This Week

A1 is now functionally complete (Introduction, Requirements, PACT, diagrams, system requirement analysis) pending final review. The prototype has a working scoring engine and the first half of the checkpoint sequence with quizzes in place. Initial Gantt chart drafted.

Issues Encountered & Planned Response

| Issue / Blocker Encountered | Planned Response |
| --- | --- |
| Checkpoint quiz content took longer than planned to write clearly | Split the writing across two members so both halves progressed in parallel |

Next Steps Before Next Meeting

1. Finish the remaining checkpoints and quiz content. 2. Start login/account system integration. 3. Begin marketing strategy draft for A6.

Confirmed accurate by

Name: Shilu Chuke     Signature: ________________     Date: 7 August 2026