CET257 – ENTERPRISE PROJECT

Meeting Minutes Log

Team Number: 6    Team Name: Team Speed     Project: Lift_Right 3d training game

Week #: 5     Meeting Date: 14 August 2026

Attendance

| Team Member | Present / Absent | Reason (if absent) | Signature |
| --- | --- | --- | --- |
| Shilu Chuke | Present |  |  |
| Swikriti Bashyal | Present |  |  |
| Sparas Shrestha | Present |  |  |
| Namshu Hang Zhyedi Magar | Present |  |  |

Individual Updates

| Name | Achieved Activity This Week | Planned Activity for Next Week |
| --- | --- | --- |
| Shilu Chuke | Held the second client meeting to demo the in-progress prototype; logged feedback and agreed two small scope adjustments. Updated the Client Interaction Log and Requirements document accordingly. | Track the agreed scope changes through to completion and keep the Gantt chart up to date. |
| Swikriti Bashyal | Completed the zero-budget marketing strategy draft (LinkedIn, direct outreach, social demo content, word-of-mouth) and started branding direction (palette, tagline, logo concept). | Build the first website mockup pages (home, about) in Figma. |
| Sparas Shrestha | Finished account creation/login and connected it to per-worker stats (logins, attempts, best score) stored client-side. | Build the Admin Command Center view aggregating all workers' stats. |
| Namshu Hang Zhyedi Magar | Completed all six checkpoints with quiz content and wired up the load-handling method choice per load weight. | Add the dynamic events (streak bonus / stand-down drill) on top of the completed checkpoint sequence. |

Project Progress This Week

Second client meeting held with useful scope feedback incorporated. Login and per-worker stat tracking now working end-to-end. All six checkpoints and their quizzes are complete. Marketing strategy drafted for A6.

Issues Encountered & Planned Response

| Issue / Blocker Encountered | Planned Response |
| --- | --- |
| None this week | Not applicable |

Next Steps Before Next Meeting

1. Build the Admin Command Center and CSV export. 2. Continue website mockups for A6. 3. Start dynamic events (bonus/stand-down).

Confirmed accurate by

Name: Shilu Chuke     Signature: ________________     Date: 14 August 2026