CET257 – ENTERPRISE PROJECT

Meeting Minutes Log

Team Number: 6    Team Name: Team Speed     Project: Lift_Right 3d training game

Week #: 6     Meeting Date: 21 August 2026

Attendance

| Team Member | Present / Absent | Reason (if absent) | Signature |
| --- | --- | --- | --- |
| Shilu Chuke | Present |  |  |
| Swikriti Bashyal | Present |  |  |
| Sparas Shrestha | Present |  |  |
| Namshu Hang Zhyedi Magar | Present |  |  |

Individual Updates

| Name | Achieved Activity This Week | Planned Activity for Next Week |
| --- | --- | --- |
| Shilu Chuke | Reviewed progress against the Gantt chart and reallocated a small amount of testing work to keep A7 on schedule. Began drafting the presentation running order and individual responsibility chart. | Finalise the presentation plan with timings per speaker and start rehearsal scheduling. |
| Swikriti Bashyal | Completed website mockups for home, about, demo and contact pages in Figma, and finalised the logo and colour palette. | Begin building the presentation slide deck content using the finished branding. |
| Sparas Shrestha | Built the Admin Command Center with per-worker metrics (logins, attempts, total time, best score) and one-click CSV export. | Support testing/bug-fixing across the full prototype ahead of the presentation. |
| Namshu Hang Zhyedi Magar | Implemented the Golden Crate Drill bonus event (3 correct in a row) and the Hazard-Spotting Stand-Down recovery event (3 missed in a row). | Playtest the full run end-to-end and log any bugs found. |

Project Progress This Week

The prototype is now feature-complete: full checkpoint sequence, scoring, dynamic events, login/account tracking and the Admin Command Center with CSV export. A6 website mockups and branding are finished. Presentation planning has started.

Issues Encountered & Planned Response

| Issue / Blocker Encountered | Planned Response |
| --- | --- |
| A couple of minor bugs found in the stand-down recovery flow during first playtests | Logged for Namshu and Sparas to fix before the next milestone |

Next Steps Before Next Meeting

1. Fix bugs found in playtesting. 2. Start building the presentation slide deck. 3. Continue rehearsal planning.

Confirmed accurate by

Name: Shilu Chuke     Signature: ________________     Date: 21 August 2026