CET257 – ENTERPRISE PROJECT

Meeting Minutes Log

Team Number: 6    Team Name: Team Speed     Project: Lift_Right 3d training game

Week #: 8     Meeting Date: 4 September 2026

Attendance

| Team Member | Present / Absent | Reason (if absent) | Signature |
| --- | --- | --- | --- |
| Shilu Chuke | Present |  |  |
| Swikriti Bashyal | Present |  |  |
| Sparas Shrestha | Present |  |  |
| Namshu Hang Zhyedi Magar | Present |  |  |

Individual Updates

| Name | Achieved Activity This Week | Planned Activity for Next Week |
| --- | --- | --- |
| Shilu Chuke | Ran the full team rehearsal, timed each section against the presentation plan, and gave feedback on pacing. Did a final check of all A1-A6 folders against the marking guidance checklist. | Submit the completed ZIP package ahead of the deadline and confirm every team member has signed the registration form. |
| Swikriti Bashyal | Finalised all slide visuals after rehearsal feedback and exported the final mockup files into the A6 folder. | Support final formatting/proofreading pass across all documents. |
| Sparas Shrestha | Completed final QA pass on the prototype (login, all checkpoints, admin dashboard, CSV export) with no outstanding bugs. | Be on standby to run the live demo during the presentation. |
| Namshu Hang Zhyedi Magar | Finished recording and editing the backup demo video and captured the team photo with slides for the A7 evidence folder. | Support the live demo and be ready to switch to the backup video if needed. |

Project Progress This Week

Full rehearsal completed and used to refine pacing and slide content. Final QA pass on the prototype found no outstanding bugs. All A1-A7 folders reviewed against the marking guidance checklist and finalised for submission.

Issues Encountered & Planned Response

| Issue / Blocker Encountered | Planned Response |
| --- | --- |
| None this week | Not applicable |

Next Steps Before Next Meeting

1. Submit the final ZIP package. 2. Deliver the presentation and live prototype demo.

Confirmed accurate by

Name: Shilu Chuke     Signature: ________________     Date: 4 September 2026